Vaidshala Patient App

Screen-by-Screen Implementation Guide

For Flutter Engineering Team

15 Screens · 4 Tabs · 3 Sprints · Complete Widget + State + API + Offline + i18n + Accessibility Spec

Version 1.0  |  March 2026

# Screen Map Overview

Complete inventory of all screens in the patient app, ordered by user flow. Each screen ID is used as a reference throughout this document and in Figma/Jira.

| ID | Screen Name | Route | Sprint | API Endpoints Used |
| --- | --- | --- | --- | --- |
| S01 | Splash Screen | / | S1 | None (local check only). If online, pre-fetches GET /tenants/:tenantId/branding to refresh cached config. |
| S02 | Onboarding Carousel | /onboarding | S1 | None. |
| S03 | Login (OTP) | /login | S1 | POST /auth/otp/send { phone, tenantId } → { otpId, expiresIn }. POST /auth/otp/verify { otpId, otp, phone } → { accessTo... |
| S04 | ABHA Verification | /abha-verify | S2 | POST /patient/:id/abdm/verify { abhaId } → { verified, phrAddress, error } |
| S05 | Main Shell (Tab Navigator) | /home | S1 | None at shell level. Each tab fetches its own data. |
| S06 | Home Tab | /home/dashboard | S1 | Parallel fetch on tab load: GET /patient/:id/health-score, GET /patient/:id/actions/today, GET /patient/:id/health-drive... |
| S06a | Score Ring Widget (Reusable) | N/A (widget) | S1 | None (data passed from parent). |
| S06b | Action Checklist Item (Reusable) | N/A (widget) | S1 | Toggle triggers POST /patient/:id/checkin { actionId, completed: true/false, timestamp }. Optimistic: UI updates immedia... |
| S07 | Progress Tab | /home/progress | S2 | GET /patient/:id/progress, GET /patient/:id/cause-effect. Milestones computed client-side from progress data (e.g., FBG ... |
| S08 | My Day Tab | /home/my-day | S2 | GET /patient/:id/timeline. Tips from GET /patient/:id/insights (tips[] array, cached 24hr). |
| S09 | Learn Tab | /home/learn | S2 | GET /patient/:id/insights (reuses same endpoint as Home tab coaching, but extracts alerts[] and tips[] arrays). Cached 2... |
| S10 | Family View | /family/:token | S2 | GET /family/:token/today → { patientName, mealActions[], activityActions[], message }. Server validates token, returns o... |
| S11 | Settings Screen | /settings | S3 | PUT /patient/:id/preferences { language, notificationsEnabled }. POST /patient/:id/family/share-link → { url, qrCodeData... |
| S12 | Score Detail Screen | /score-detail | S3 | None additional (data already fetched by Home tab). If navigated via deep link and Home tab not yet loaded: fetch GET /p... |
| S13 | Notification Center | /notifications | S3 | Notifications are delivered via FCM and stored locally in drift. No dedicated API endpoint. FCM payload includes: type (... |

Navigation flow: S01 (Splash) → S02 (Onboarding, first launch only) → S03 (Login) → S04 (ABHA, if required) → S05 (Main Shell) → S06/S07/S08/S09 (Tabs). Secondary screens: S10 (Family View, external link), S11 (Settings), S12 (Score Detail), S13 (Notifications).

# S01: Splash Screen

Route: /

Sprint: S1

Flutter File: splash_screen.dart. Uses go_router redirect guard. Riverpod: authStateProvider (AsyncNotifier).

App launch screen. Displays tenant logo (from cached branding config) over gradient background. Auto-navigates to Login or Home based on stored JWT token validity.

## Layout & Visual Structure

Full-screen centered. Tenant logo (120x120) centered vertically at 40% from top. App name below logo. Animated pulse on logo during load. Gradient background uses tenant primary color.

## Flutter Widgets

AnimatedLogo (CustomPainter with scale animation), TenantBrandBanner, ConnectionStatusIndicator (bottom, shows offline badge if no connectivity)

## State Management (Riverpod)

AuthNotifier checks JWT in SecureStorage. If valid + not expired: navigate to /home. If expired: attempt silent refresh via Apollo. If no token: navigate to /login.

## API Calls (via Apollo Gateway)

None (local check only). If online, pre-fetches GET /tenants/:tenantId/branding to refresh cached config.

## Offline Behavior

Always works. Uses cached tenant branding from Hive. If no cache exists (first install), shows Vaidshala default branding.

## Internationalization Keys

None (visual only, no text strings).

## Accessibility (a11y)

Splash auto-advances in 2 seconds. Screen reader announces: ‘Loading [TenantName] health app’.

## Edge Cases & Error States

First-ever install with no connectivity: show Vaidshala default branding, navigate to login which will show offline error. Token refresh failure on expired JWT: navigate to login, don’t show error.

# S02: Onboarding Carousel

Route: /onboarding

Sprint: S1

Flutter File: onboarding_screen.dart. No Riverpod needed (local state only). go_router redirect checks Hive flag.

3-slide carousel shown only on first launch (tracked via Hive flag). Introduces Metabolic Health Score, Daily Actions, and Progress Tracking concepts using patient-friendly language.

## Layout & Visual Structure

Full-screen PageView with dot indicators at bottom. Each slide: illustration area (top 55%), title + body text (middle 30%), Skip/Next buttons (bottom 15%). Final slide has ‘Get Started’ CTA.

## Flutter Widgets

PageView.builder, SmoothPageIndicator (dots), OnboardingSlide (custom widget with hero illustration, title, body), PrimaryButton, TextButton (Skip)

## State Management (Riverpod)

currentPage (local useState). onboardingSeen flag stored in Hive on completion or skip.

## API Calls (via Apollo Gateway)

None.

## Offline Behavior

Always works. All content is bundled in the app. Illustrations are SVG assets, not network images.

## Internationalization Keys

3 title keys + 3 body keys. Slide 1: onboarding_score_title / onboarding_score_body. Slide 2: onboarding_actions_title / onboarding_actions_body. Slide 3: onboarding_progress_title / onboarding_progress_body. Skip: common_skip. Get Started: common_get_started.

## Accessibility (a11y)

Each slide is a Semantics node with label. Page swipe announced. Skip button has tooltip. Auto-advance disabled (user controls pace).

## Edge Cases & Error States

Back button on first slide: do nothing. Skip: mark seen, navigate to login. Already seen on subsequent launches: skip entirely via go_router redirect.

# S03: Login (OTP)

Route: /login

Sprint: S1

Flutter File: login_screen.dart + otp_screen.dart. Riverpod: loginNotifierProvider. go_router: /login → /login/otp (nested route). Tokens stored in FlutterSecureStorage.

Phone number entry + OTP verification. Supports corporate SSO redirect for corporate channel tenants. Government channel may use ABHA ID as primary identifier.

## Layout & Visual Structure

Single scroll column. Tenant logo (top, small). Phone input with +91 prefix. ‘Send OTP’ button. OTP entry (4-6 digit PIN field, auto-focus next). ‘Verify’ button. Resend timer (30s countdown). Corporate tenants: additional ‘Login with SSO’ button below OTP flow.

## Flutter Widgets

TenantLogoSmall, PhoneInputField (TextFormField with +91 prefix, 10-digit validation), OtpInputRow (6 individual TextFields with auto-advance), CountdownTimer, PrimaryButton, SSOButton (conditional on tenant feature flag)

## State Management (Riverpod)

LoginNotifier (AsyncNotifier): phone, otpSent, otpValue, isVerifying, error. Corporate SSO: launches Keycloak OIDC flow via flutter_appauth.

## API Calls (via Apollo Gateway)

POST /auth/otp/send { phone, tenantId } → { otpId, expiresIn }. POST /auth/otp/verify { otpId, otp, phone } → { accessToken, refreshToken, patientId, tenantId }. Corporate SSO: Keycloak OIDC endpoint via flutter_appauth.

## Offline Behavior

Cannot login offline. Show friendly message: ‘Please connect to the internet to sign in. Your health data will be available once you’re online.’ If previously logged in and token still valid, splash screen bypasses login entirely.

## Internationalization Keys

login_phone_label, login_send_otp, login_enter_otp, login_verify, login_resend_in, login_sso_button, login_offline_message

## Accessibility (a11y)

Phone field: inputType number. OTP fields: autofillHints [oneTimeCode]. Error messages announced via Semantics.liveRegion. SSO button has descriptive label: ‘Sign in with [CompanyName] account’.

## Edge Cases & Error States

Invalid phone (not 10 digits): inline validation. Wrong OTP: shake animation + error text + allow retry. OTP expired: auto-show resend. Rate limit hit (too many OTPs): show cooldown message. SSO callback failure: show generic error, allow retry.

# S04: ABHA Verification

Route: /abha-verify

Sprint: S2

Flutter File: abha_verification_screen.dart. Riverpod: abhaNotifierProvider. Only shown via go_router redirect guard when feature flag is set and ABHA not linked.

ABDM ABHA ID linking screen. Mandatory for government channel. Optional for others. Shown after first login if abhaRequired feature flag is true and patient has no linked ABHA.

## Layout & Visual Structure

Card-based form. Explanation text at top: ‘Link your Ayushman Bharat Health Account to share health records with your doctor.’ ABHA ID input (14-digit format XX-XXXX-XXXX-XXXX). Verify button. On success: green checkmark + linked PHR address display. Skip button (only for non-government channels).

## Flutter Widgets

ABHAInputField (formatted 14-digit input), PrimaryButton (Verify), SuccessCard (animated check + PHR address), TextButton (Skip, conditional)

## State Management (Riverpod)

AbhaNotifier: abhaId, verificationStatus (idle/verifying/success/error), phrAddress.

## API Calls (via Apollo Gateway)

POST /patient/:id/abdm/verify { abhaId } → { verified, phrAddress, error }

## Offline Behavior

Online-only. If offline, show message: ‘ABHA verification requires internet. You can complete this later from Settings.’ Allow skip for non-government.

## Internationalization Keys

abha_title, abha_explanation, abha_input_label, abha_verify, abha_success, abha_skip, abha_offline_message

## Accessibility (a11y)

Input field announces format hint. Verification result announced via live region.

## Edge Cases & Error States

Invalid ABHA format: inline validation. ABDM service down: show retry + allow skip for non-government. Already verified: skip this screen entirely. Government channel with no connectivity: block app usage with friendly offline gate.

# S05: Main Shell (Tab Navigator)

Route: /home

Sprint: S1

Flutter File: main_shell.dart. Uses ShellRoute in go_router. Riverpod: currentTabProvider (StateProvider<int>). IndexedStack keeps all tabs alive (no rebuild on switch).

The persistent shell that holds the bottom tab bar and renders child tab screens. This is the app’s primary navigation structure. 4 tabs: Home, Progress, My Day, Learn.

## Layout & Visual Structure

Scaffold with IndexedStack body (preserves tab state on switch) + BottomNavigationBar. Tab bar: frosted glass background (translucent white + blur), 4 icons with labels, active indicator dot below selected tab. Safe area padding for notch/gesture bar devices.

## Flutter Widgets

ScaffoldWithBottomNav (custom), BottomNavigationBar (4 items), IndexedStack (4 tab screens). Badge dot on Home tab when unread coaching message exists. Badge count on My Day tab showing remaining actions.

## State Management (Riverpod)

currentTabIndex (local StateProvider). Each tab screen has its own Riverpod providers that lazy-load on first access.

## API Calls (via Apollo Gateway)

None at shell level. Each tab fetches its own data.

## Offline Behavior

Shell always renders. Offline indicator bar slides down from top when connectivity lost (thin amber bar: ‘You’re offline. Data may not be current.’). Disappears when connectivity returns.

## Internationalization Keys

tab_home, tab_progress, tab_my_day, tab_learn, offline_banner_message

## Accessibility (a11y)

Bottom nav items have semantic labels. Tab switch announced. Offline banner is a live region.

## Edge Cases & Error States

Deep link from WhatsApp targets a specific tab: go_router parses /home?tab=progress and sets initialIndex. App resume from background: refresh active tab data if stale (>5 min since last fetch).

# S06: Home Tab

Route: /home/dashboard

Sprint: S1

Flutter File: home_tab.dart + widgets/health_score_card.dart + widgets/coaching_card.dart + widgets/actions_card.dart + widgets/driver_card.dart. Riverpod: homeTabProvider (AsyncNotifier), actionsProvider (StateNotifier for local toggle + sync queue). ScoreRing: CustomPainter with animated arc (implicit animation via AnimatedBuilder).

The primary screen patients see daily. Contains: greeting, Metabolic Health Score ring, coaching message, today’s actions checklist, and health drivers. Designed to be completable in one scroll without feeling overwhelming.

## Layout & Visual Structure

SingleChildScrollView. Top-to-bottom card stack: (1) Greeting + streak badge, (2) Score Ring Card (dark navy gradient, ring left, sparkline right, delta badge), (3) Coaching Message Card (green tint, left accent border), (4) Today’s Actions Card (progress bar header + checklist), (5) Health Drivers cards (one per driver). Padding: 16px horizontal, 80px bottom for tab bar clearance.

## Flutter Widgets

GreetingHeader, HealthScoreCard (contains ScoreRing + Sparkline + DeltaBadge), CoachingMessageCard, ActionsCard (contains ActionProgressBar + ActionChecklistItem list), HealthDriverCard (contains DriverProgressBar with target marker)

## State Management (Riverpod)

HomeTabNotifier (AsyncNotifier): fetches health-score + actions/today + health-drivers + insights in parallel. Actions local state for optimistic toggle. Coaching message from insights endpoint.

## API Calls (via Apollo Gateway)

Parallel fetch on tab load: GET /patient/:id/health-score, GET /patient/:id/actions/today, GET /patient/:id/health-drivers, GET /patient/:id/insights. POST /patient/:id/checkin on action toggle.

## Offline Behavior

Serve all data from Hive/drift cache. Score ring shows last-known score with ‘Updated 3 hours ago’ subtitle. Action toggles work offline, queued in drift for sync. Coaching message from last cached insights.

## Internationalization Keys

greeting_namaste, greeting_day_count, greeting_streak, score_title, score_improving, score_this_month, coaching_prefix, actions_title, actions_complete_pct, actions_remaining, drivers_title, driver_improving, driver_current, driver_target

## Accessibility (a11y)

Score ring: Semantics label ‘Metabolic Health Score [X] out of 100, [label], [trend direction]’. Each action item: checkbox semantics with label. Coaching message: single paragraph semantics. Driver bars: ‘[Driver name] score [X] out of [target], [improving/declining]’.

## Edge Cases & Error States

All API calls fail (no cache, first launch offline): show skeleton loading cards with ‘Connect to load your health data’ message. Action toggle while offline: optimistic UI update, queue sync, show subtle ‘will sync when online’ toast. Score hasn’t changed in 7+ days: show amber badge ‘Score updates when new data arrives’.

# S06a: Score Ring Widget (Reusable)

Route: N/A (widget)

Sprint: S1

Flutter File: widgets/score_ring.dart. CustomPainter subclass. Color thresholds: >=60 green, >=40 yellow, <40 red. Animation: TweenAnimationBuilder<double> from 0 to score, duration 1000ms, Curves.easeOutCubic.

The Whoop-inspired circular score visualization. Used on Home tab and optionally on Progress tab. CustomPainter with animated arc, center score text, and status label.

## Layout & Visual Structure

Square container (120x120 default, configurable). Background track circle (10px stroke, border color). Foreground arc (10px stroke, rounded cap, color by score zone). Center: score number (36pt bold) + label (12pt semibold, colored).

## Flutter Widgets

ScoreRing (StatelessWidget wrapping CustomPainter). ScoreRingPainter (CustomPainter): draws background arc, foreground arc (score/100 of full circle), text. AnimatedScoreRing: wraps in TweenAnimationBuilder for entry animation.

## State Management (Riverpod)

Pure presentation widget. Receives score (int), size (double), optional previousScore for delta animation.

## API Calls (via Apollo Gateway)

None (data passed from parent).

## Offline Behavior

N/A (stateless widget).

## Internationalization Keys

score_label_excellent, score_label_good, score_label_improving, score_label_attention

## Accessibility (a11y)

Entire ring is a single Semantics node: ‘Metabolic Health Score [X] out of 100, rated [label]’. Not individually interactive.

## Edge Cases & Error States

Score is null (loading): show pulsing placeholder ring in gray. Score is 0: show empty ring with ‘No data yet’ label. Score exceeds 100 (data error): clamp to 100.

# S06b: Action Checklist Item (Reusable)

Route: N/A (widget)

Sprint: S1

Flutter File: widgets/action_checklist_item.dart. AnimatedContainer for checkbox. ExpansionTile alternative: custom AnimatedCrossFade for smoother animation. HapticFeedback.lightImpact() on toggle.

Individual action row within the Actions card. Animated checkbox, action text with icon, time label, expandable ‘why’ explanation on tap.

## Layout & Visual Structure

Row: circular checkbox (24px) + column(action text, time) + chevron. Expansion panel below for ‘why’ text (indented, blue-tinted card with left border). Completed state: checkbox green with check, text strikethrough + muted color.

## Flutter Widgets

ActionChecklistItem (StatefulWidget). AnimatedCheckbox (scale + color transition on toggle). ExpandableWhyPanel (AnimatedCrossFade). Divider between items.

## State Management (Riverpod)

isExpanded (local). done state from parent provider. Checkbox toggle calls parent’s toggleAction callback which triggers POST /checkin.

## API Calls (via Apollo Gateway)

Toggle triggers POST /patient/:id/checkin { actionId, completed: true/false, timestamp }. Optimistic: UI updates immediately, API call is fire-and-forget with retry queue.

## Offline Behavior

Toggle works offline. Pending checkins stored in drift table: checkin_queue(actionId, completed, timestamp, synced). WorkManager syncs queue on connectivity.

## Internationalization Keys

action_why_prefix (‘Why:’), action_will_sync (‘Will sync when online’)

## Accessibility (a11y)

Checkbox: Semantics(checked: done, label: actionText). Tap on row: expands/collapses why panel, announced. Chevron rotation indicates expanded state.

## Edge Cases & Error States

Rapid toggle (spam tap): debounce at 300ms, only send final state to API. Toggle while syncing previous toggle: cancel previous, send latest. Network error on checkin POST: keep in queue, retry in 5 min.

# S07: Progress Tab

Route: /home/progress

Sprint: S2

Flutter File: progress_tab.dart + widgets/progress_metric_row.dart + widgets/cause_effect_card.dart + widgets/milestone_item.dart. Riverpod: progressTabProvider. fl_chart for optional mini sparklines within metric rows.

Shows measurable health improvements over time. Contains key metrics with trend bars, cause-effect feedback cards (Ultrahuman-inspired), and milestone achievements.

## Layout & Visual Structure

SingleChildScrollView. Sections: (1) Key Metrics card (FBG, Steps, Waist, HbA1c each with progress bar + delta + target), (2) ‘How Your Actions Help’ cause-effect cards (green gradient, split layout showing cause → effect), (3) Milestones card (vertical list with achieved/locked badges).

## Flutter Widgets

ProgressMetricRow (label, current, prev, target, unit, delta badge, progress bar), CauseEffectCard (split layout: cause side + divider + effect side, green gradient background), MilestoneItem (circular badge + label, achieved: gold star, locked: gray circle)

## State Management (Riverpod)

ProgressTabNotifier (AsyncNotifier): fetches progress + cause-effect + milestones. Milestones derived from progress data against threshold rules.

## API Calls (via Apollo Gateway)

GET /patient/:id/progress, GET /patient/:id/cause-effect. Milestones computed client-side from progress data (e.g., FBG < 150 = milestone achieved).

## Offline Behavior

Full offline support. Progress data cached in drift (lab_history table). Cause-effect cached in Hive. Milestones computed locally from cached data.

## Internationalization Keys

progress_title, progress_subtitle, progress_key_metrics, progress_previous, progress_target, cause_effect_title, milestones_title, milestone_achieved, milestone_locked

## Accessibility (a11y)

Each metric: ‘[Label] is [current] [unit], changed by [delta] from [previous], target is [target]’. Progress bars have Semantics with value/total. Cause-effect: read as ‘[cause] led to [effect]’.

## Edge Cases & Error States

No progress data yet (new patient, day 1–3): show encouraging message ‘Your progress will appear here after your first week. Keep going!’ with illustration. All metrics improving: show celebration confetti animation (once per session). HbA1c data may only have 1–2 points (90-day test): show as text comparison, not a bar.

# S08: My Day Tab

Route: /home/my-day

Sprint: S2

Flutter File: my_day_tab.dart + widgets/timeline_entry.dart + widgets/did_you_know_card.dart. Timeline connector: CustomPainter drawing vertical lines between entries. Riverpod: myDayProvider (reuses actions data from homeTabProvider via family provider).

Vertical timeline view of the patient’s daily health routine. Each entry shows time, action, icon, and completion status. Includes a rotating ‘Did You Know?’ educational snippet at the bottom.

## Layout & Visual Structure

SingleChildScrollView. (1) Header: ‘My Day’ + subtitle. (2) Timeline Card: vertical list of time entries with connecting line (green for done, gray for upcoming). Each entry: time column (left, 50px) + icon + action text + status badge. (3) Did You Know card (blue tint, left accent border).

## Flutter Widgets

TimelineEntry (time label, connector line, icon, action text, status chip), TimelineConnector (vertical line segment, colored by completion), DidYouKnowCard (rotating daily tip from educational content pool)

## State Management (Riverpod)

MyDayNotifier (AsyncNotifier): fetches timeline. DidYouKnow tip rotated daily based on dayOfYear % tipCount.

## API Calls (via Apollo Gateway)

GET /patient/:id/timeline. Tips from GET /patient/:id/insights (tips[] array, cached 24hr).

## Offline Behavior

Timeline is a projection of today’s actions (same data source as Home tab actions). Fully offline. Tips bundled in app as fallback if insights cache is empty.

## Internationalization Keys

my_day_title, my_day_subtitle, timeline_done, timeline_upcoming, did_you_know_title, plus all tip content keys (tip_walking_title, tip_walking_body, tip_protein_title, etc.)

## Accessibility (a11y)

Timeline reads top-to-bottom as a list. Each entry: ‘[time], [action], [status]’. Connector lines are decorative (excluded from semantics). Did You Know card: single paragraph semantics.

## Edge Cases & Error States

No timeline entries (data not loaded): show skeleton. All entries done (patient completed everything): show celebratory footer ‘Great job today! Tomorrow’s plan will appear at 6 AM.’ Timeline spans midnight (night shift workers): sort by actual time, don’t assume morning-first.

# S09: Learn Tab

Route: /home/learn

Sprint: S2

Flutter File: learn_tab.dart + widgets/alert_card.dart + widgets/education_tip_card.dart + widgets/clinical_translation_card.dart. Riverpod: learnTabProvider (can share insightsProvider with home tab).

Health education, alerts, and clinical-to-patient translation. Contains supportive alerts (amber, non-alarming), educational tip cards, and a glossary-style report translator.

## Layout & Visual Structure

SingleChildScrollView. (1) Header: ‘Health Insights’ + subtitle. (2) Alert Card (conditional, amber tint with left border, only shown when active alert exists). (3) Tip Cards (icon + title + body, one per card). (4) ‘Understanding Your Reports’ section: table-style card translating clinical terms to patient terms.

## Flutter Widgets

AlertCard (conditional render, amber gradient, gentle tone), EducationTipCard (icon + title + expandable body), ClinicalTranslationRow (clinical term → patient term), SectionLabel

## State Management (Riverpod)

LearnTabNotifier (AsyncNotifier): fetches insights (alerts + tips). Translation table is static (bundled in app, localized via ARB).

## API Calls (via Apollo Gateway)

GET /patient/:id/insights (reuses same endpoint as Home tab coaching, but extracts alerts[] and tips[] arrays). Cached 24 hours.

## Offline Behavior

Full offline. Tips are bundled as fallback. Alerts cached from last fetch. Translation table is static, always available.

## Internationalization Keys

learn_title, learn_subtitle, alert_gentle_reminder, tip content keys (8+ tips across topics), translation pairs (10+ clinical-to-patient term mappings per language), report_understanding_title

## Accessibility (a11y)

Alert card: Semantics with ‘Important health reminder’ prefix. Tips: each is a distinct semantics node. Translation table: read as ‘[clinical term] means [patient term]’.

## Edge Cases & Error States

No active alerts: don’t show alert card (no empty state, just skip). All tips already seen: rotate through, no ‘read’ tracking in v1. Translation table for a term not in patient’s language: fall back to English.

# S10: Family View

Route: /family/:token

Sprint: S2

Flutter File: family_view_screen.dart. Standalone route outside main shell. No bottom nav. Riverpod: familyViewProvider(token). Token passed via go_router path parameter.

Simplified read-only view for co-enrollee (meal preparer). Accessed via shared link or QR code. Shows only Today’s Actions + meal guidance. No clinical data, no scores, no progress.

## Layout & Visual Structure

Single screen, no tabs. Header: ‘[PatientName]’s Health Plan Today’. (1) Meal guidance card: today’s food-related actions with preparation hints. (2) Activity reminders: walking/exercise actions. (3) Supportive message: ‘Your support makes a real difference.’ Footer: Vaidshala branding.

## Flutter Widgets

FamilyViewHeader (patient name, no score), MealGuidanceCard (food actions with prep hints), ActivityReminderCard (non-food actions), SupportMessage, TenantBrandingFooter

## State Management (Riverpod)

FamilyViewNotifier: fetches family-scoped data using shared token. Token encodes patientId + permissions (actions_only). No auth required (token is the auth).

## API Calls (via Apollo Gateway)

GET /family/:token/today → { patientName, mealActions[], activityActions[], message }. Server validates token, returns only permitted data subset.

## Offline Behavior

Limited offline. Last-fetched family view cached in Hive. Refresh on pull-down when online.

## Internationalization Keys

family_view_title_template (‘{name}’s Health Plan Today’), family_meal_title, family_activity_title, family_support_message

## Accessibility (a11y)

Standard accessibility. Simplified layout means fewer semantics nodes. Screen reader: ‘Family view for [patient name]’.

## Edge Cases & Error States

Token expired: show ‘This link has expired. Ask [patient] to share a new one.’ Token invalid: generic error. Patient changed actions after family member loaded page: stale data is acceptable (not clinically critical).

# S11: Settings Screen

Route: /settings

Sprint: S3

Flutter File: settings_screen.dart + multiple setting group widgets. Riverpod: settingsNotifierProvider, localeProvider. Language change: updates localeProvider which triggers MaterialApp rebuild.

Patient preferences, language selection, family link sharing, ABHA management, notification preferences, and logout. Accessed from profile icon on Home tab header.

## Layout & Visual Structure

ListView of grouped settings sections. Groups: Account (name, phone, ABHA), Preferences (language, notifications), Family (share link, QR code), Data (download my data, delete account), About (version, terms, privacy). Each group has a section header + list tiles.

## Flutter Widgets

SettingsGroup (header + children), SettingsTile (icon + label + trailing widget), LanguageSelector (dropdown with 8 languages), NotificationToggle, FamilyShareButton (generates share link + QR), ABHAStatusTile, LogoutButton

## State Management (Riverpod)

SettingsNotifier: reads/writes Hive preferences. Language change triggers app-wide locale update. Notification toggle updates FCM topic subscriptions.

## API Calls (via Apollo Gateway)

PUT /patient/:id/preferences { language, notificationsEnabled }. POST /patient/:id/family/share-link → { url, qrCodeData, expiresIn }. DELETE /patient/:id (delete account, requires confirmation). GET /patient/:id/data-export → { downloadUrl }.

## Offline Behavior

Language and notification changes saved locally, synced when online. Family share link requires connectivity. Delete account requires connectivity.

## Internationalization Keys

settings_title, settings_account, settings_language, settings_notifications, settings_family, settings_share_link, settings_abha, settings_data, settings_download, settings_delete, settings_about, settings_logout, all language names in their native script

## Accessibility (a11y)

Standard ListView accessibility. Toggle switches have on/off labels. Destructive actions (delete, logout) have confirmation dialogs with clear semantics.

## Edge Cases & Error States

Language change mid-session: rebuild entire widget tree (ProviderScope override). Delete account: double confirmation + 30-day grace period. ABHA not linked: show ‘Link ABHA’ button that navigates to S04.

# S12: Score Detail Screen

Route: /score-detail

Sprint: S3

Flutter File: score_detail_screen.dart. Pushed via go_router on score ring tap. Uses Hero animation on score ring (shared element transition from Home to Detail).

Deep dive into Metabolic Health Score. Accessed by tapping the score ring on Home tab. Shows larger ring, full 12-week sparkline, domain breakdown bars, and explanation of what the score means.

## Layout & Visual Structure

SingleChildScrollView. (1) Large ScoreRing (180px) centered with label and delta. (2) 12-week sparkline chart (full width, 120px height). (3) Domain breakdown: 4 horizontal bars (Blood Sugar, Activity, Body Health, Heart Health) with score, target marker, and improving badge. (4) Explanation card: patient-friendly text about what drives the score.

## Flutter Widgets

ScoreRing (large variant), FullSparklineChart (fl_chart AreaChart with gradient fill, dot markers, target reference line), DomainBreakdownBar (animated bars with target markers), ScoreExplanationCard

## State Management (Riverpod)

Reuses homeTabProvider data (health-score endpoint). Sparkline data from scoreHistory array. No additional API call needed.

## API Calls (via Apollo Gateway)

None additional (data already fetched by Home tab). If navigated via deep link and Home tab not yet loaded: fetch GET /patient/:id/health-score.

## Offline Behavior

Full offline from cache. Sparkline may have fewer data points if cache is stale.

## Internationalization Keys

score_detail_title, score_detail_domain_blood_sugar, score_detail_domain_activity, score_detail_domain_body, score_detail_domain_heart, score_detail_explanation

## Accessibility (a11y)

Sparkline: Semantics ‘Score trend over [N] weeks, from [first] to [last]’. Domain bars: each read as ‘[domain] score [X] out of 100, target [Y]’.

## Edge Cases & Error States

Less than 2 weeks of data: sparkline shows what’s available, no extrapolation. Score unchanged for multiple weeks: note ‘Your score is holding steady’ instead of showing flat line without context.

# S13: Notification Center

Route: /notifications

Sprint: S3

Flutter File: notifications_screen.dart. Drift table: notifications(id, type, title, body, deepLink, timestamp, read). Riverpod: notificationsProvider, unreadCountProvider (derived).

In-app notification history. Shows coaching messages, reminders, alerts, and milestone achievements. Grouped by date. Bell icon on main shell header shows unread badge.

## Layout & Visual Structure

ListView grouped by date (‘Today’, ‘Yesterday’, ‘This Week’). Each notification: icon (left), title + body + timestamp (center), unread dot (right). Tap opens relevant screen (deep link). Swipe to dismiss.

## Flutter Widgets

NotificationDateGroup (header + items), NotificationItem (icon, title, body, timestamp, unread indicator), Dismissible (swipe to dismiss)

## State Management (Riverpod)

NotificationsNotifier (AsyncNotifier): fetches from local drift table (notifications synced from FCM). Unread count derived for badge.

## API Calls (via Apollo Gateway)

Notifications are delivered via FCM and stored locally in drift. No dedicated API endpoint. FCM payload includes: type (coaching/reminder/alert/milestone), title, body, deepLink, timestamp.

## Offline Behavior

Full offline. All notifications stored locally in drift. No network needed to view history.

## Internationalization Keys

notifications_title, notifications_today, notifications_yesterday, notifications_this_week, notifications_empty

## Accessibility (a11y)

List items are semantic nodes. Unread dot: ‘unread’ label. Swipe to dismiss: accessible via long-press menu alternative.

## Edge Cases & Error States

No notifications yet (new user): show empty state with friendly message. 100+ notifications: paginate with lazy loading (20 per page). Notification deep link to deleted/changed action: graceful fallback to Home tab.

# Shared Widget Registry

Reusable widgets used across multiple screens. Each widget lives in lib/widgets/ and is imported by screen files.

| Widget | File | Used By | Props | Notes |
| --- | --- | --- | --- | --- |
| ScoreRing | widgets/score_ring.dart | S06, S12 | score (int), size (double), previousScore (int?) | CustomPainter. Animated arc with TweenAnimationBuilder. Color by zone: green >=60, yellow >=40, red <40. |
| Sparkline | widgets/sparkline.dart | S06, S12 | data (List<ScorePoint>), width, height, color | fl_chart AreaChart with gradient fill. Dot on last point. Optional reference line. |
| ActionChecklistItem | widgets/action_checklist_item.dart | S06, S08 | action (Action), onToggle (callback), onExpand (callback) | Animated checkbox + expandable why panel. HapticFeedback on toggle. |
| ProgressMetricRow | widgets/progress_metric_row.dart | S07 | label, current, prev, target, unit, improving | Horizontal progress bar with delta badge and target marker. |
| CauseEffectCard | widgets/cause_effect_card.dart | S07 | cause, from, to, effect, effectFrom, effectTo | Split layout with green gradient. Divider between cause and effect. |
| CoachingMessageCard | widgets/coaching_card.dart | S06 | message (String), type (enum: reinforcement/encouragement/problem_solving) | Green tint card. Icon varies by type. Left accent border. |
| HealthDriverCard | widgets/driver_card.dart | S06 | driver (DriverModel) | Progress bar with target marker, improving badge, icon. |
| AlertCard | widgets/alert_card.dart | S09 | title, message, severity (gentle/moderate) | Amber tint. Only rendered when alert exists. Supportive tone. |
| EducationTipCard | widgets/education_tip_card.dart | S09 | icon, title, body | Icon + text card. Expandable body for longer tips. |
| TenantBrandBanner | widgets/tenant_brand.dart | S01, S03, S10 | size (small/large) | Reads tenant logo + colors from brandingProvider. Cached in Hive. |
| OfflineBanner | widgets/offline_banner.dart | S05 | None (auto from connectivityProvider) | Amber slide-down bar. Auto-shows when offline, auto-hides when online. |
| SkeletonCard | widgets/skeleton_card.dart | All tabs | height, width, borderRadius | Shimmer loading placeholder. Used for all cards during initial data fetch. |

# Riverpod Provider Architecture

Every piece of server state and app state is managed by a Riverpod provider. This map shows provider names, types, dependencies, and which screens consume them.

| Provider | Type | Source | Consumed By | Caching Strategy |
| --- | --- | --- | --- | --- |
| authStateProvider | AsyncNotifier<AuthState> | FlutterSecureStorage + Apollo /auth/* | S01, S03, S05 (redirect guard) | JWT in SecureStorage. Refresh on expiry. Null = logged out. |
| tenantBrandingProvider | FutureProvider<TenantBranding> | Apollo GET /tenants/:tenantId/branding + Hive cache | S01, S03, S05, S10, S11 | Hive cache with 24hr TTL. Fetched on launch, refreshed daily. |
| healthScoreProvider | AsyncNotifier<HealthScore> | Apollo GET /patient/:id/health-score + Hive cache | S06, S12 | Hive cache with 5min TTL. Background refresh every 4hr via WorkManager. |
| actionsProvider | StateNotifier<ActionsState> | Apollo GET /patient/:id/actions/today + drift queue | S06, S08 | Drift table for offline queue. Optimistic toggle. Sync via WorkManager. |
| healthDriversProvider | FutureProvider<List<Driver>> | Apollo GET /patient/:id/health-drivers + Hive cache | S06 | Cached with health score (same computation cycle). 5min TTL. |
| insightsProvider | AsyncNotifier<Insights> | Apollo GET /patient/:id/insights + Hive cache | S06 (coaching), S09 (tips, alerts) | Hive cache with 24hr TTL. Contains coaching, tips, alerts, causeEffect. |
| progressProvider | AsyncNotifier<Progress> | Apollo GET /patient/:id/progress + drift | S07 | Drift tables for lab history. 1hr TTL for current values. |
| causeEffectProvider | FutureProvider<List<CauseEffect>> | Apollo GET /patient/:id/cause-effect + Hive | S07 | Hive cache with 24hr TTL. Updated on MRI recomputation. |
| timelineProvider | FutureProvider<List<TimelineEntry>> | Derived from actionsProvider | S08 | No separate fetch. Projects actions into timeline format. |
| notificationsProvider | StreamNotifier<List<Notification>> | Drift notifications table + FCM listener | S05 (badge), S13 | Drift table. Stream updates on new FCM message. |
| unreadCountProvider | Provider<int> | Derived from notificationsProvider | S05 (badge) | Computed. No caching needed. |
| settingsProvider | StateNotifier<Settings> | Hive preferences | S11 | Hive. Language change triggers app rebuild. |
| localeProvider | StateProvider<Locale> | From settingsProvider | MaterialApp | Drives entire app localization. Persisted in Hive. |
| connectivityProvider | StreamProvider<ConnectivityResult> | connectivity_plus package | S05 (OfflineBanner), all providers | Stream. No caching (real-time). |
| familyViewProvider | FutureProvider.family<FamilyView, String> | Apollo GET /family/:token/today | S10 | Hive cache per token. Pull-to-refresh. |

# go_router Navigation Map

Complete routing table with guards, redirects, and deep link handling.

| Route Pattern | Screen | Guard / Redirect | Deep Link Source | Notes |
| --- | --- | --- | --- | --- |
| / | S01 Splash | Auto-redirect: token valid → /home. Token expired → /login. First launch → /onboarding. | App launch | Entry point. Never stays on this route. |
| /onboarding | S02 Onboarding | Guard: if onboardingSeen flag in Hive, redirect to /login. | First launch only | One-time screen. Flag persisted. |
| /login | S03 Login | Guard: if already authenticated, redirect to /home. | Logout, token expiry | Nested route: /login/otp for OTP entry. |
| /login/otp | S03 OTP Entry | Guard: requires phone number in login state. | From /login | Back button returns to phone entry. |
| /abha-verify | S04 ABHA | Guard: only shown if abhaRequired && !abhaLinked. | After first login | Skippable for non-government. |
| /home | S05 Shell | Guard: requires auth. Redirect to /login if not. | Default post-auth | ShellRoute wrapping tab children. |
| /home/dashboard | S06 Home Tab | None (child of shell). | WhatsApp: ?tab=home | Default tab (index 0). |
| /home/progress | S07 Progress Tab | None. | WhatsApp: ?tab=progress | Tab index 1. |
| /home/my-day | S08 My Day Tab | None. | WhatsApp: ?tab=my-day | Tab index 2. |
| /home/learn | S09 Learn Tab | None. | WhatsApp: ?tab=learn | Tab index 3. |
| /family/:token | S10 Family View | None (token is auth). Validate token server-side. | Shared link / QR code | Outside main shell. No bottom nav. |
| /settings | S11 Settings | Guard: requires auth. | From profile icon | Pushed on top of shell (not a tab). |
| /score-detail | S12 Score Detail | Guard: requires auth. | Tap score ring | Hero animation from S06 score ring. |
| /notifications | S13 Notifications | Guard: requires auth. | Tap bell icon | Pushed on top of shell. |

# Recommended File Structure

lib/

main.dart                          // App entry, ProviderScope, MaterialApp.router

router.dart                        // go_router config with all routes + guards

theme.dart                         // ThemeData + tenant theming logic

l10n/                              // ARB files (app_en.arb, app_hi.arb, app_ta.arb, ...)

models/                            // Freezed data classes

health_score.dart, action.dart, driver.dart, progress.dart,

insight.dart, timeline_entry.dart, notification.dart, tenant_branding.dart

providers/                         // Riverpod providers

auth_provider.dart, health_score_provider.dart, actions_provider.dart,

drivers_provider.dart, insights_provider.dart, progress_provider.dart,

timeline_provider.dart, notifications_provider.dart, settings_provider.dart,

connectivity_provider.dart, family_view_provider.dart, branding_provider.dart

services/                          // API + local storage

apollo_client.dart               // dio + retrofit, auth interceptor, tenant header

hive_service.dart                // Hive box init + typed adapters

drift_database.dart              // drift schema (checkin_queue, notifications, lab_history)

sync_service.dart                // WorkManager tasks for background sync

fcm_service.dart                 // FCM init + message handler

screens/                           // One file per screen

splash_screen.dart, onboarding_screen.dart, login_screen.dart,

otp_screen.dart, abha_verification_screen.dart, main_shell.dart,

home_tab.dart, progress_tab.dart, my_day_tab.dart, learn_tab.dart,

family_view_screen.dart, settings_screen.dart, score_detail_screen.dart,

notifications_screen.dart

widgets/                           // Reusable widgets (see Widget Registry)

score_ring.dart, sparkline.dart, action_checklist_item.dart,

progress_metric_row.dart, cause_effect_card.dart, coaching_card.dart,

driver_card.dart, alert_card.dart, education_tip_card.dart,

tenant_brand.dart, offline_banner.dart, skeleton_card.dart,

clinical_translation_card.dart, timeline_entry.dart, milestone_item.dart

Every screen maps to exactly one file in screens/. Every reusable widget maps to one file in widgets/. Every Riverpod provider maps to one file in providers/. Every data model maps to one file in models/. No file should exceed 300 lines. If it does, extract sub-widgets into widgets/.