VAIDSHALA

V3 → V4 Comprehensive Progress Tracker

Integrated National Cardiometabolic Platform

March 2026  |  Engineering Confidential

Consolidates: V3 Integration Architecture, V4 NorthStar Architecture, V4 Implementation Plan, Audit Report

# 1. V3 Foundation Status

V3 is a 7-tier Clinical Decision Support platform with 19 Knowledge Bases, 137K lines of Go, 14K lines of CQL, and 5.3M precomputed terminology codes. V4 builds into V3, not alongside it. Every V4 extension consumes V3’s clinical knowledge as its source of truth.

## 1.1 V3 Component Status Matrix

| Component | Port | V3 Status | V4 Dependency | Blocker? |
| --- | --- | --- | --- | --- |
| KB-1 Drug Rules | 8081 | EXISTING | KB-22 dosing logic, KB-20 safety thresholds | No |
| KB-4 Patient Safety | 8088 | EXISTING | Tier-1 safety gate, KB-20 observation checks | No |
| KB-5 Drug Interactions | 8085/8086 | EXISTING | KB-22 medication safety (gRPC 8086) | Yes — KB-22 incorrectly calls KB-9 |
| KB-7 Terminology | 8087 | EXISTING | Tier-1 Hindi drug/symptom normalization | No |
| KB-8 Calculator | 8093 | EXISTING | KB-20 eGFR, CVD risk; KB-23 card display | No |
| KB-16 Lab Interpretation | 8096 | EXISTING | Tier-1 abnormal value flagging, KB-22 enrichment | No |
| KB-18 Governance | 8118 | EXISTING | All physician actions audit trail, SafetyTrace | No |
| KB-19 Protocol Orchestrator | 8099 | EXISTING | KB-23 commit flow, V-MCU autonomous path | Yes — KB-22 calls wrong endpoint |
| KB-9 Care Gaps | — | EXISTING | None directly (KB-22 mistakenly targets it) | Indirect |

## 1.2 Correction Loop Extensions (V3 → V4 Bridge)

| Component | Port | Status | Critical Gaps |
| --- | --- | --- | --- |
| Tier -1: Patient Channel Adapter | 8130 | NOT BUILT | All KB-21 adherence data is placeholder until this is live |
| KB-20: Longitudinal State Engine | 8131 | SPECIFIED | Must add LAB_RESULT + MEDICATION_CHANGE events for KB-21 |
| KB-21: Behavioral Intelligence | 8133 | GAPS — PRE-DEPLOY | 4 RED gaps: G-01 BEHAVIORAL_GAP→KB-23, G-02 per-class adherence, G-03 HYPO_RISK routing, G-04 LAB_RESULT wiring |
| KB-22: HPI Engine | 8132 | GAPS — PRE-DEPLOY | 2 build blockers (go.mod, YAML), 3 arch gaps (AG-01 perturbation, AG-02 answer-reliability, AG-03 adherence), 1 RED safety gap (R-05 completion guard), 2 wiring rewrites (KB-9→KB-5, KB-19 events→execute) |
| KB-23: Decision Card Engine | 8134 | NOT BUILT → V4 PLAN | Critical path for V-MCU, KB-21 gap path, KB-22 output consumption |
| V-MCU: Metabolic Correction Unit | — | SPECIFIED | 11 design commitments formalized. Three-Channel Safety Architecture |
| KB-24: Safety Constraint Engine | — | EXISTS (V3) | V4 extends with CID cross-domain rules |
| KB-26: Metabolic Digital Twin | — | EXISTS (V3) | V4 extends MRI → MHRI (5-component) |

## 1.3 Three-Channel Safety Architecture

The Three-Channel Safety Architecture (IEC 62304/61508) provides independent verification before any dose change. All three channels must clear before V-MCU applies a dose delta.

| Channel | Component | Function | V4 Extension |
| --- | --- | --- | --- |
| A: MCU_GATE | KB-23 DecisionCard | Clinical reasoning gate: SAFE/MODIFY/PAUSE/HALT | V4 dual-domain cards feed MCU_GATE with integrated glucose+BP assessment |
| B: PHYSIO_GATE | PhysiologySafetyMonitor | Raw lab safety: glucose <3.9, creatinine delta, K+ range, SBP <90 | V4 adds BP variability crisis bypass (SBP>180/DBP>120) |
| C: PROTOCOL_GATE | ProtocolGuard | Pre-compiled rules: PG-01–PG-07 (eGFR thresholds, AKI, hypo) | V4 CID rules (17 cross-domain) extend Channel C evaluation |

## 1.4 V3 Integration Contracts — Wiring Status

These are the inter-service contracts that must be correct before V4 extensions can function. Several have known errors from V3 implementation.

| Contract | Direction | Status | Fix Required |
| --- | --- | --- | --- |
| Lab result → OutcomeCorrelation | KB-20 → KB-21 | NOT WIRED | KB-20 must publish LAB_RESULT event on HbA1c/eGFR creation |
| Medication change → FDC adherence | KB-20 → KB-21 | NOT WIRED | KB-21 must add MEDICATION_CHANGE consumer |
| BEHAVIORAL_GAP → MCU_GATE | KB-21 → KB-23 | MISSING (both sides) | KB-21: emit alert; KB-23: POST /safety/behavioral-gap-alert |
| HYPO_RISK → PAUSE gate | KB-21 → KB-23 | MISSING (both sides) | KB-23: POST /safety/hypoglycaemia-alert |
| KB-22 medication safety | KB-22 → KB-5 | WRONG TARGET | Rewrite from KB-9 to KB-5 gRPC (port 8086), 30ms budget |
| KB-22 outcome publish | KB-22 → KB-19 | WRONG ENDPOINT | Change /api/v1/events to /api/v1/execute |
| KB-22 guideline priors | KB-22 → KB-1 | NON-FUNCTIONAL | KB-1 has no guidelines; route to KB-3 when available |
| MCU_GATE consumption | KB-23 → V-MCU | SPECIFIED | V-MCU reads from KB-23 Redis cache (<5ms) |
| Perturbation dampening | KB-23 → KB-22 | MISSING | GET /perturbations/:patient_id/active |

# 2. V4 Architecture — What Changes

V4 extends V3 into a dual-disease cardiometabolic platform managing diabetes AND hypertension simultaneously. No new architectural layers are added. The deterministic-only boundary does not move: no LLM decides doses, fires safety rules, or changes clinical state values.

## 2.1 New Components Summary

| Component | Type | Layer | Plan Task | Implementation Status |
| --- | --- | --- | --- | --- |
| BP Variability Engine (Module7) | Flink Job | Layer 2 | Task 5 | IN PLAN — ARV, surge, dip, crisis bypass |
| Comorbidity Interaction Detector (Module8) | Flink Job | Layer 2 | Task 4 | IN PLAN — 17 CID rules (5 HALT, 4 PAUSE, 8 SOFT_FLAG) |
| Engagement Monitor (Module9) | Flink Job | Layer 2 | Task 9 | IN PLAN — 6-signal scoring |
| MealResponseCorrelator (Module10) | Flink Job | Layer 2 | Task 10b | IN PLAN — glucose-meal + sodium-BP pairs |
| MealPatternAggregator (Module10b) | Flink Job | Layer 2 | Task 10c | IN PLAN — weekly dietary patterns, salt_sensitivity_beta |
| InterventionWindowMonitor (Module11) | Flink Job | Layer 2 | Task 10 | IN PLAN — timer-based 14d/28d windows |
| MHRI Scorer | Go (KB-26) | Layer 2 | Task 7 | IN PLAN — 5-component 0-100 score |
| IOR System | Go (KB-20) + PostgreSQL | Layer 2 | Task 8 | IN PLAN — intervention/outcome models + generator |
| Four-Pillar Evaluator | Go (KB-23) | Layer 3 | Task 11 | IN PLAN — decision trees + affordability checks |
| Dual-Domain Card Generator | Go (KB-23) | Layer 3 | Task 11 | IN PLAN — 7-step pipeline |
| Physician Feedback Capture | Go (KB-23) | Layer 3 | Task 12 | IN PLAN — 21-field schema |
| Feedback Analysis Pipelines | Go (KB-23) | Layer 3 | Task 14 | IN PLAN — 4 pipelines (rejection, modification, safety, metrics) |
| Phenotype Clustering | Python batch | Layer 5 | Task 13 | IN PLAN — 21-feature UMAP+HDBSCAN |
| Market Shim | YAML + Go loader | Config | Task 15 | IN PLAN — India + Australia configs |
| Stratum Hierarchy Resolver | Go (KB-22) | Layer 3 | Task 1 | IN PLAN — Option A (hierarchy map) |

## 2.2 New Signal Types (S23–S29)

| Signal | Type | North Star # | Plan Status | Notes |
| --- | --- | --- | --- | --- |
| Sodium estimate (per meal) | Auto-computed from IFCT 2017 | S23 | RESOLVED | Plan originally had S23=WAIST_CIRCUMFERENCE; corrected |
| CGM raw reading | BLE relay from Ultrahuman/Abbott | S24 | RESOLVED | Aligned with North Star |
| Intervention event | Physician action on Decision Card | S25 | RESOLVED | Aligned with North Star |
| Physician feedback | Structured card response | S26 | RESOLVED | Aligned with North Star |
| Waist circumference | Patient-reported | S27 | IN PLAN | Also routable via S12 anthropometric |
| Exercise session | Wearable/patient-reported | S28 | IN PLAN | Also routable via S15 activity |
| Mood/stress | Patient-reported | S29 | IN PLAN | Also routable via S18 patient-reported |

## 2.3 New Kafka Topics (9)

| Topic | Partitions | Retention | Producer | Status |
| --- | --- | --- | --- | --- |
| flink.bp-variability-metrics | 8 | 30d | Module7 | IN PLAN |
| flink.meal-response | 8 | 30d | Module10 | IN PLAN |
| flink.meal-patterns | 4 | 90d | Module10b | IN PLAN — was missing, now added |
| flink.engagement-signals | 4 | 30d | Module9 | IN PLAN |
| clinical.intervention-events | 4 | 90d | KB-23 | IN PLAN |
| clinical.intervention-window-signals | 4 | 90d | Module11 | IN PLAN — was missing, now added |
| clinical.decision-cards | 4 | 30d | KB-23 | IN PLAN |
| alerts.comorbidity-interactions | 4 | 90d | Module8 | IN PLAN |
| alerts.engagement-drop | 2 | 90d | Module9 | IN PLAN — was missing, now added |

# 3. Audit Divergences — Resolution Status

The implementation plan was audited against 11 deep dive specifications and the North Star Architecture. Five critical divergences were identified. All five have been resolved in the updated plan.

| # | Divergence | Severity | Status | Resolution |
| --- | --- | --- | --- | --- |
| D1 | Stratum Naming: Plan used Option B (rename YAMLs); architecture requires Option A (hierarchy resolver) | HIGH | RESOLVED | Task 1 implements StratumMatches() with ancestor chain. Zero YAML changes. V4-ready test cases included. |
| D2 | Signal Type Numbering: Plan had S23=WAIST_CIRCUMFERENCE; North Star has S23=Sodium | HIGH | RESOLVED | Task 3 aligns with North Star: S23=Sodium, S24=CGM, S25=Intervention, S26=Feedback. Waist/exercise/mood moved to S27-S29. |
| D3 | CID HALT Rules: Plan’s CID-03/04/05 didn’t match DD#7 specification | CRITICAL | RESOLVED | Task 4 uses DD#7 exact set: CID-03=hypoglycemia masking (beta-blocker), CID-04=euglycemic DKA, CID-05=severe hypotension. Original hyponatremia/GLP1RA rules reclassified as PAUSE (CID-06/07). |
| D4 | Missing Kafka Topics: Plan had 6 topics; architecture requires 9 | MEDIUM | RESOLVED | Task 2 now creates all 9 topics including flink.meal-patterns, alerts.engagement-drop, clinical.intervention-window-signals. |
| D5 | MHRI Breakpoints: Plan started at HbA1c 5.7; DD#6 anchors optimal at 6.5 | HIGH | RESOLVED | Task 7 uses DD#6 breakpoints: optimal at 6.5 (not 5.7), multiplicative hemodynamic sub-scores (not additive penalty). |

# 4. Remaining Gaps — Not Yet in Plan

Beyond the five resolved divergences, six gaps were identified during audit that require attention. These are components the architecture requires but the implementation plan does not yet fully address.

| # | Gap | Impact | Effort | Status | Recommendation |
| --- | --- | --- | --- | --- | --- |
| G1 | CKM Stage Computation: ckm_stage.go has constants (0–4) but no ComputeCKMStage() function | KB-20 CKMStage field never gets populated; MHRI can’t use CKM-stage-aware weighting | 4h | MISSING | Add ComputeCKMStage(profile) in KB-20 or KB-26 that evaluates adiposity + metabolic syndrome + subclinical CVD + clinical CVD event |
| G2 | Engagement Thresholds Not Channel-Aware: EngagementScorer.classifyStatus() hardcodes GREEN>0.7 | Government/ACCHS patients incorrectly flagged as disengaged despite meeting their channel’s lower threshold | 2h | MISSING | classifyStatus() should accept channel threshold from loaded MarketConfig. Corporate=0.70, Government=0.60, ACCHS=0.50 |
| G3 | IOR Confounder Capture: InterventionRecord has no illness/travel/festival fields or data_completeness_score | IOR outcomes may be wrongly attributed to intervention when driven by external factors; degrades similar-patient query reliability | 4h | MISSING | Add confounder_flags (JSONB) and data_completeness_score (0-1) to InterventionRecord model. IOR generator checks KB-20 patient-reported events during window. |
| G4 | Feedback Governance Tooling: No rule_change_proposals table, no SafetyTrace integration, no status lifecycle | Feedback pipelines detect patterns but have no governed path to deploy rule changes | 8h | MISSING | Add rule_change_proposals PostgreSQL table, API for committee review, SafetyTrace log on every rule deployment |
| G5 | Integration Test Harness: No docker-compose integration test for full chain (ingestion → Flink → KB-20 → KB-23 → IOR) | Inter-service contract gaps (the exact class of bug that blocked V3) won’t be caught until production | 12h | MISSING | Add docker-compose.integration.yaml with scripted patient journey: enroll → readings → HPI → card → approve → IOR close |
| G6 | therapy_mapper.py: Listed in file structure but not implemented in any Task 13 step | Phenotype clustering output is informational but doesn’t feed back into card generation | 6h | MISSING | Implement cluster → phenotype_therapy_map.yaml mapping in Task 13 |

# 5. Deep Dive Coverage Matrix

Each deep dive specification was audited against the implementation plan. This matrix shows what is covered, what is partially covered, and what is missing.

| Deep Dive | Plan Task(s) | Coverage | Key Gap |
| --- | --- | --- | --- |
| DD#0: Market Shim (7 components) | Task 15 | PARTIAL | YAML files created + config loader added. Still missing: 4-tier hierarchy resolution (global→market→channel→patient) at runtime in each KB service |
| DD#1: BP Variability Engine | Task 5 | IN PLAN | ARV, surge, dip, crisis bypass all present. Minor: cuffless confidence_score weighting deferred to Phase C |
| DD#2: MealResponseCorrelator | Task 10b + 10c | IN PLAN | Real-time correlation + weekly aggregation (MealPatternAggregator) both present. salt_sensitivity_beta compute path exists. |
| DD#3: Four-Pillar Assessment | Task 11 Step 2 | IN PLAN | four_pillar_evaluator.go with decision trees, affordability checks, FindPillarGaps() |
| DD#4: IOR Schema + Generator | Task 8 | PARTIAL | Models + store + generator present. Missing: confounder capture fields, data_completeness_score (see G3) |
| DD#5: Dual-Domain Decision Cards | Task 11 | IN PLAN | 7-step pipeline, conflict detector, card consolidator, IOR insight provider, template engine |
| DD#6: MHRI Score Computation | Task 7 | PARTIAL | 5-component scorer with correct breakpoints + trajectory engine. Missing: CKM stage computation logic (see G1) |
| DD#7: Comorbidity Interaction Detector | Task 4 | IN PLAN | All 17 CID rules (5 HALT, 4 PAUSE, 8 SOFT_FLAG) with correct DD#7 specifications |
| DD#8: Engagement Monitor | Task 9 | PARTIAL | 6-signal scoring present. Missing: channel-specific thresholds from channels.yaml (see G2) |
| DD#9: Phenotype Clustering | Task 13 | PARTIAL | Feature extractor + pipeline + validator + centroid exporter present. Missing: therapy_mapper.py (see G6) |
| DD#10: Physician Feedback Pipeline | Task 12 + 14 | PARTIAL | 21-field feedback schema + 4 analysis pipelines. Missing: governance lifecycle tooling (see G4) |

# 6. Implementation Phases & Task Tracker

The plan follows a phased approach: C0 (V3 fixes) → C1 (safety) → C2 (data foundation) → C3 (intelligence) → C4 (decision layer) → C5 (learning) → C6 (market shim). The dependency graph ensures safety-first, data-foundation-second, intelligence-third.

## 6.1 Phase C0: V3 Contract Fixes (Prerequisite)

| Task | Description | Files | Status | Dependencies |
| --- | --- | --- | --- | --- |
| Task 1 | Stratum Hierarchy Resolver (Option A) | stratum_hierarchy.go, stratum_hierarchy_test.go, session_context_provider.go (1-line change) | Ready to implement | None — prerequisite for all V4 work |
| Task 2 | Create 9 V4 Kafka Topics | topics-config.yaml, create-v4-topics.sh, KafkaTopics.java | Ready to implement | None |
| Task 3 | Add V4 Signal Types S23–S29 | observation.go, router.go, router_v4_test.go | Ready to implement | None |

## 6.2 Phase C1: Safety First (Weeks 1–4)

| Task | Description | Key Deliverable | Status |
| --- | --- | --- | --- |
| Task 4 | Module8 Comorbidity Interaction Detector | 17 CID rules: 5 HALT (triple whammy AKI, hyperkalemia cascade, hypo masking, euglycemic DKA, severe hypotension) + 4 PAUSE + 8 SOFT_FLAG | Ready to implement |

## 6.3 Phase C2: Data Foundation (Weeks 3–8)

| Task | Description | Key Deliverable | Status |
| --- | --- | --- | --- |
| Task 5 | Module7 BP Variability Engine | ARVCalculator, MorningSurgeDetector, DippingPatternClassifier, HypertensiveCrisisDetector | Ready to implement |
| Task 6 | Expand KB-20 with V4 State Fields | ~25 new fields (BP variability, MHRI, engagement, phenotype, CKM, data tier) | Ready to implement |

## 6.4 Phase C3: Intelligence Core (Weeks 6–12)

| Task | Description | Key Deliverable | Status |
| --- | --- | --- | --- |
| Task 7 | MHRI Score Computation (KB-26) | 5-component scorer (glycemic 25, hemodynamic 25, renal 20, metabolic 15, engagement 15) + 14-day trajectory + CDI alert | Ready to implement |
| Task 8 | IOR System (KB-20 schema) | InterventionRecord + OutcomeRecord models, IOR store with similar-patient query, daily batch generator | Ready (G3 confounder gap remains) |
| Task 9 | Module9 Engagement Monitor | 6-signal scoring, daily composite, disengagement alerts | Ready (G2 channel threshold gap remains) |
| Task 10 | Module11 InterventionWindowMonitor | Timer-based 14d (lifestyle) / 28d (medication) observation windows, WINDOW_OPENED/CLOSED events | Ready to implement |
| Task 10b | Module10 MealResponseCorrelator | Glucose-meal pairs (2h window) + sodium-BP pairs (4h window) | Ready to implement |
| Task 10c | Module10b MealPatternAggregator | Weekly dietary patterns, worst/best foods, avg daily sodium, salt_sensitivity_beta (OLS regression) | Ready to implement |

## 6.5 Phase C4: Decision Layer (Weeks 10–16)

| Task | Description | Key Deliverable | Status |
| --- | --- | --- | --- |
| Task 11 | KB-23 Dual-Domain Decision Card Generator | 7-step pipeline: domain assessment → shared intervention check → conflict detection → urgency → content generation → IOR insight → emission. Four-pillar evaluator. Max 3 active cards. | Ready to implement |
| Task 12 | Physician Feedback Capture (DD#10) | 21-field CardFeedback model, 7 rejection reason categories, modification diffs, feedback store, API | Ready to implement |

## 6.6 Phase C5: Learning Layer (Months 5–9)

| Task | Description | Key Deliverable | Status |
| --- | --- | --- | --- |
| Task 13 | Phenotype Clustering (Python batch) | 21-feature UMAP+HDBSCAN, 4-criteria validation, centroid export for cross-market transfer | Ready (G6 therapy_mapper gap remains) |
| Task 14 | Feedback Analysis Pipelines | Pipeline 1: rejection patterns (monthly). Pipeline 3: safety rule enrichment (per-event). Pipeline 4: acceptance metrics (real-time) | Ready (G4 governance gap remains) |

## 6.7 Phase C6: Market Shim (Months 6–12)

| Task | Description | Key Deliverable | Status |
| --- | --- | --- | --- |
| Task 15 | Market Shim Configuration Infrastructure | India + Australia YAML configs (clinical_params, channels, pharma_shim, food_db, compliance). Shared Go config loader package. Wired into KB-20/KB-23/KB-26. | Ready to implement |

# 7. Critical Path & Dependency Graph

The critical path runs: C0 → C2 → C3 → C4 (the flywheel core). C1 (CID safety) and C6 (market shim) can be parallelized with the main path.

### 7.1 Dependency Chain

C0 (V3 fixes: stratum resolver, topics, signal types) → C1 (CID safety: Module8, can ship independently) → C2 (BP variability engine + KB-20 state expansion) → C3 (MHRI + IOR + Engagement + MealResponse) → C4 (Dual-domain cards + four-pillar + feedback capture) → C5 (Phenotype clustering + feedback pipelines). C6 (Market shim) can parallelize with C3–C5 as it is configuration, not engine code.

### 7.2 V3 Prerequisites for V4

Before V4 implementation begins, these V3 issues must be resolved:

| V3 Fix | Blocks | Owner | Effort |
| --- | --- | --- | --- |
| KB-20: Add LAB_RESULT + MEDICATION_CHANGE event publication | KB-21 OutcomeCorrelation, FDC adherence sync | KB-20 team | 4h |
| KB-21 G-01: BEHAVIORAL_GAP → KB-23 alert endpoint | V-MCU correction loop safety (MCU_GATE=MODIFY) | KB-21 team | 4h |
| KB-21 G-02: Per-class adherence weights | V-MCU gain_factor, KB-22 CM applicator | KB-21 team | 8h |
| KB-22: Rewrite medication_safety_provider (KB-9 → KB-5 gRPC) | Correct drug interaction checks during HPI | KB-22 team | 4h |
| KB-22: Rewrite outcome_publisher (KB-19 /events → /execute) | HPI completion triggers protocol arbitration | KB-22 team | 2h |
| KB-22 R-05: Minimum inclusion guard enforcement at CompleteSession | Patient safety (ACS radiation question can be skipped) | KB-22 team | 4h |

# 8. Market Configuration: India vs Australia

| Parameter | India | Australia | Australia (ACCHS/Indigenous) |
| --- | --- | --- | --- |
| BMI overweight threshold | 23.0 (WHO Asian) | 25.0 (WHO Western) | 23.0 (AIHW) |
| BMI obese threshold | 25.0 | 30.0 | 27.5 |
| Waist risk male (cm) | 90 | 102 | 90 |
| Waist risk female (cm) | 80 | 88 | 80 |
| SBP target | 130 | 130 | 130 |
| Engagement GREEN threshold | 0.60 (Govt), 0.70 (Corp) | 0.70 (GP) | 0.50 (ACCHS) |
| Autonomous mode | ENABLED (>90% agreement) | DISABLED (TGA) | DISABLED |
| Formulary source | NLEM | PBS | PBS |
| GLP-1RA affordability | Unaffordable (₹8–15K/month) | PBS subsidised | PBS subsidised |
| Food database | IFCT 2017 | AUSNUT | AUSNUT + indigenous bush foods |
| Health record system | ABDM | My Health Record | My Health Record |
| Data residency | IN (DPDPA) | AU (TGA) | AU (TGA) |
| Regulator | CDSCO | TGA | TGA |

# 9. Priority Action Items

## 9.1 Resolved Items (from Audit)

These five items were identified during audit and have been incorporated into the updated implementation plan. No further action required.

| Priority | Item | Effort | Status |
| --- | --- | --- | --- |
| P1 | Stratum naming: adopt hierarchy resolver (Option A) | 2h | RESOLVED |
| P2 | Signal type numbering: align with North Star S23–S26 | 30min | RESOLVED |
| P3 | CID HALT rules: adopt DD#7 exact set (beta-blocker hypo masking) | 3h | RESOLVED |
| P4 | Missing 3 Kafka topics (meal-patterns, engagement-drop, intervention-window) | 1h | RESOLVED |
| P5 | MHRI breakpoints: adopt DD#6 tables (optimal at 6.5, multiplicative hemodynamic) | 2h | RESOLVED |

## 9.2 Open Items (Require Action)

| Priority | Item | Effort | Category | When to Fix |
| --- | --- | --- | --- | --- |
| P6 | CKM Stage computation logic (G1) | 4h | Enhancement | During Phase C3 (Task 7) |
| P7 | Engagement channel-aware thresholds (G2) | 2h | Correction | During Phase C3 (Task 9) |
| P8 | IOR confounder capture fields (G3) | 4h | Enhancement | During Phase C3 (Task 8) |
| P9 | Feedback governance tooling (G4) | 8h | Enhancement | During Phase C5 (Task 14) |
| P10 | Integration test harness (G5) | 12h | Infrastructure | After Phase C2, before C4 |
| P11 | therapy_mapper.py implementation (G6) | 6h | Enhancement | During Phase C5 (Task 13) |
| P12 | V3 KB-20 LAB_RESULT event publication | 4h | V3 Prerequisite | Before C0 starts |
| P13 | V3 KB-21 G-01 BEHAVIORAL_GAP→KB-23 | 4h | V3 Prerequisite | Before C4 starts |
| P14 | V3 KB-22 medication safety rewrite (KB-9→KB-5) | 4h | V3 Prerequisite | Before C2 starts |
| P15 | V3 KB-22 R-05 completion guard enforcement | 4h | V3 Safety | Before C1 starts |

# 10. Technology Stack Reference

| Layer | Technology | Version | Usage |
| --- | --- | --- | --- |
| Flink Jobs (Modules 7–11) | Apache Flink (Java) | 2.1.0 (Java 17) | Stateful stream processing: BP variability, CID, engagement, meal correlation, intervention windows |
| KB Services (KB-20/22/23/24/26) | Go | 1.24 | Gin + GORM + Redis + Prometheus + zap + segmentio/kafka-go |
| Persistence | PostgreSQL | 16 | IOR store, feedback store (same RDS, separate schemas) |
| Messaging | Kafka (Confluent) | — | 9 new topics following existing envelope format |
| Graph DB | Neo4j | — | KB-25 causal chain graph |
| ML Pipeline | Python | 3.11+ | UMAP + HDBSCAN phenotype clustering (quarterly batch) |
| Configuration | YAML + Go loader | — | Market shim (India/Australia), channel overrides |

End of Document

This document consolidates the V3 Integration Architecture, V4 NorthStar Architecture, V4 Implementation Plan, and the Audit Report into a single reference. It should be updated as implementation progresses.